Software Development Life Cycle (SDLC) Specification

Project: Rentora – Smart Appliance Rental Platform

Methodology: Agile Scrum with MLOps Integration

Version: 1.0.0

1. SDLC Methodology Overview

The Rentora platform development follows an adapted Agile Scrum Framework integrated with Continuous MLOps Lifecycle. Because the system couples real-time web transactions (Django + React + MongoDB) with offline predictive learning (LightGBM + SHAP + Scikit-Learn), a hybrid engineering cycle was adopted to allow rapid feature iteration while preserving analytical model stability and reproducibility.

[MERMAID] graph LR subgraph Agile Sprint [Dual-Track Agile Sprint] P[Sprint Planning] --> D[Design & Prototyping] D --> DEV[Full-Stack Development] DEV --> T[Automated CI/CD Testing] T --> REV[Sprint Review & Demo] end subgraph MLOps Lifecycle [Continuous MLOps Pipeline] DEV -.-> ETL[Data Ingestion & Feature Engineering] ETL --> TR[Model Training & Hyperparameter Tuning] TR --> VAL[Model Validation: F1, ROC-AUC] VAL --> DEP[Model Serialization & Offline Batch Ingestion] end DEP --> BE[Django REST Operational Layer]

2. SDLC Phases and Deliverables

Phase 1: Inception, Requirements Analysis & Feasibility

Focus: Stakeholder interviews, market study of existing furniture/appliance leasing portals, requirement elicitation, and technical feasibility validation.

Key Deliverables:

Software Requirements Specification (SRS) (file:///c:/Users/dhran/Desktop/Rentora/docs/software/01_SRS.md)

Feasibility Study (file:///c:/Users/dhran/Desktop/Rentora/docs/software/03_FEASIBILITY_STUDY.md)

Project Proposal (file:///c:/Users/dhran/Desktop/Rentora/docs/software/04_PROJECT_PROPOSAL.md)

Phase 2: System Architecture & Detailed Design

Focus: Decoupled 3-tier architecture, selection of MongoDB for schema flexibility (flexible tenure pricing structures), RESTful API contracts, and UML modeling.

Key Deliverables:

System Design Document (file:///c:/Users/dhran/Desktop/Rentora/docs/software/06_SYSTEM_DESIGN_DOCUMENT.md)

UML Documentation (file:///c:/Users/dhran/Desktop/Rentora/docs/software/07_UML_DOCUMENTATION.md)

Database Design Document (file:///c:/Users/dhran/Desktop/Rentora/docs/software/08_DATABASE_DESIGN_DOCUMENT.md)

API Documentation (file:///c:/Users/dhran/Desktop/Rentora/docs/software/09_API_DOCUMENTATION.md)

Phase 3: Core Implementation & Prototyping (Iterative Sprints)

Sprint 1 (Foundations & Data Store): Setting up Django project structure, MongoDB connection pooling (api/mongo_client.py), JWT cryptographic engine (api/mongo_auth.py), and catalog seed datasets.

Sprint 2 (Rental Engine & Cart): Cart state persistence, atomic inventory reservation, checkout flow, active contract tracking, and appliance return handlers.

Sprint 3 (Frontend SPA & Interactive UI): Responsive React 18 interface, City Selection modal, dynamic tenure price calculator, customer dashboard, and KYC upload forms.

Sprint 4 (Machine Learning & MLOps): Synthetic rental behavioral dataset generator (evaluate_models.py), LightGBM churn classification, SHAP tree explainability generation, and TF-IDF catalog vectorizer.

Sprint 5 (Admin Analytics & XAI): Dedicated administrative analytics portal displaying churn risk rankings, plain-language SHAP indicators, and real-time revenue KPIs.

Phase 4: Verification, Validation & Testing

Focus: Multi-tier test suite covering automated regression tests, API contract checks, stock concurrency assertions, and ML precision/recall benchmarks.

Key Deliverables:

Test Plan (file:///c:/Users/dhran/Desktop/Rentora/docs/software/11_TEST_PLAN.md)

Test Report (file:///c:/Users/dhran/Desktop/Rentora/docs/software/12_TEST_REPORT.md)

Test Harness: test_all_modules_fast.py

Phase 5: Deployment, Monitoring & Maintenance

Focus: Containerization with Docker Compose, Nginx reverse proxy configuration, automated database backup schedules, and model drift monitoring.

Key Deliverables:

Deployment Documentation (file:///c:/Users/dhran/Desktop/Rentora/docs/research/07_DEPLOYMENT_DOCUMENTATION.md)

Security Documentation (file:///c:/Users/dhran/Desktop/Rentora/docs/research/06_SECURITY_DOCUMENTATION.md)

3. Team Roles and Responsibilities (RACI Matrix)

| Role | Responsibilities | Members / Assignments |
| --- | --- | --- |
| Product Owner / Project Lead | Scope definition, sprint backlog prioritization, milestone sign-off | Lead System Architect |
| Backend Engineer | Django REST API, MongoDB data drivers, JWT auth, business logic | Core Engineering Team |
| Frontend Engineer | React components, Vite configuration, styling & accessibility | UI/UX Engineering Team |
| Machine Learning Engineer | Feature extraction, LightGBM training, SHAP explanations, recommender tuning | Data Science Team |
| QA / DevOps Engineer | Test harness automation, Docker setup, security & load testing | Quality & Reliability Team |

RACI Accountability Matrix

| SDLC Activity | Product Owner | Backend Dev | Frontend Dev | ML Dev | QA / DevOps |
| --- | --- | --- | --- | --- | --- |
| Requirements Definition | A / R | C | C | C | I |
| Architecture & DB Schema | C | A / R | I | C | C |
| UI/UX Implementation | C | I | A / R | I | C |
| ML Pipeline & XAI Model | C | C | I | A / R | C |
| Unit & System Testing | I | R | R | R | A / R |
| Release & Deployment | A | R | R | R | A / R |

Legend: A = Accountable, R = Responsible, C = Consulted, I = Informed.

4. Quality Gates & Release Criteria

To transition between SDLC stages, the codebase must clear strict quality criteria:

Gate 1 (Feature Complete): Zero compile/syntax errors; all API endpoints adhere to OpenAPI contracts.

Gate 2 (Automated Test Pass): 100% pass rate across the 9 system verification steps in test_all_modules_fast.py.

Gate 3 (Model Accuracy Thresholds):

Churn Model: ROC-AUC score $\ge 0.85$ and $F_1 \ge 0.80$.

Recommender: Non-zero recommendation list returned in $\le 50\text{ ms}$.

Gate 4 (Security Audit): No hardcoded production passwords or access tokens; OWASP Top 10 vulnerabilities remediated.